# CS2 Win-Probability Model — Midway Status

For Leu · 2026-06-25 · de_inferno · arXiv + MLSA 2027

TL;DR: 4 feature pillars built; full 9-architecture matrix evaluated with bootstrap CIs + a thorough metric battery. BEST model = 4-model soft-vote ensemble 0.8531 AUC (best single: logistic on all-pillars EFB2 0.8515). Modeling phase essentially done and paper-ready; open work = firepower v2 (you), the 2026 holdout, and possibly more data.

# 1. Where the project stands

Predict P(CT win) every second of a round. 220 Tier-1 demos / 476,595 per-second snapshots / 104 features; 5-fold GroupKFold by match. Honest headline: economy dominates; map control + the defuse-race add small-but-significant lift; firepower is the weakest pillar; deep models match (don't beat) a calibrated classical model at this data size. Rigorous, calibrated, interpretable — a strong paper without a blockbuster AUC.

# 2. The four feature pillars

| Pillar | Encodes | Verdict |
| --- | --- | --- |
| 1 Economy/combat | equip, HP, armor, alive, kits, score, time, bomb-planted | Dominant; collapses to ~0.58 AUC in even rounds |
| 2 Map control (x3) | Voronoi / grey (LOS+FOV+smoke) / territory (memory+decay) | Voronoi real & significant (+0.003, +0.013 contested); grey/territory redundant |
| 3 Firepower (yours) | HLTV Rating/ADR/KAST summed over alive + 1vN clutch | Weakest pillar; has a count confound to fix in v2 (see s5) |
| 4 Tactical + bomb | utility, AWP, entropy, zones, bomb geometry, defuse-race | Defuse-race = best single addition since economy |

# 3. The model matrix (5-fold OOF, B=500 bootstrap CIs)

| model | AUC | 95% CI | ECE | cAUC |
| --- | --- | --- | --- | --- |
| logreg EFB2 (best single) | 0.8515 | (0.844,0.858) | 0.016 | 0.596 |
| xgb EFB2 | 0.8498 | (0.843,0.857) | 0.013 | 0.591 |
| lgbm EFB2 | 0.8498 | - | 0.012 | 0.593 |
| catboost EFB2 | 0.8483 | - | 0.018 | 0.586 |
| RF EFB2 (cautionary) | 0.8442 | - | - | 0.574 |
| TCN (Betty GPU) | 0.8489 | (0.842,0.856) | 0.012 | 0.572 |
| Transformer (Betty GPU) | 0.8473 | (0.840,0.854) | 0.009 | 0.568 |
| GAT raw trajectories (GPU) | 0.8465 | (0.840,0.853) | 0.014 | 0.576 |
| SOFT-VOTE (4) — BEST | 0.8531 | (0.846,0.860) | 0.009 | 0.589 |
| logistic-stack | 0.8529 | - | 0.042 | 0.590 |

Every point estimate is inside the others' 95% CIs -> statistical dead heat. No deep model beats classical; the ensemble wins by combining diverse learners.

# 4. Key scientific findings

Contested-AUC (novel lens): economy collapses to ~0.58 in even rounds; spatial pillars earn value there.

Map control (Voronoi) robustly significant across all models; grey/territory redundant (clean ablation).

Defuse-race (fuse-left - run-time - defuse-time) = #8 feature overall; post-plant log-loss -7-8%.

Deep models tie, don't beat: momentum (TCN) and raw trajectories (GAT) don't help at 220 matches.

The accuracy gain is RESOLUTION not calibration (Brier decomposition): features add skill, calibration stays ~perfect.

Honest probabilities + comebacks: ECE<0.02; says 10% -> side wins 6.8%; winner written off (<=10%) in 7.2% of rounds, calibrated.

# 5. Firepower (your pillar) — v1 -> v2 (both benchmarked)

v1 (sum-based, 9 feats): summed HLTV Rating/ADR/KAST + 1vN clutch, joined (steamid, year). F-A significant only on logreg; EF-E ~= 0; value conditional (contested +0.007). KEY ISSUE = a count confound: firepower_rating_diff was perm-importance #1 but 0.988-correlated with the player-count advantage (Rating is SUMMED -> ~99% a count proxy, not skill).

v2 (your redesign, commit fc4f719, 20 feats): side-aware CT/T stats (player_stats_sided.csv), per-player gates (lone survivor->Clutch; teammates->Entry/Trading; Opening only at 5v5), AWP-holder Sniping flag, grenade-$-weighted Utility. Benchmarked on the same 220 demos / 5-fold OOF / B=500.

| metric | v1 | v2 |
| --- | --- | --- |
| logreg F-A | +0.0018 (sig) | +0.0022 (sig) |
| logreg contested-AUC (F) | 0.593 | 0.603 (up) |
| logreg EFB2 (best overall) | 0.8515 | 0.8519 (up, study best) |
| xgb/lgbm/catboost EF-E | ~0 (ns) | negative (catboost -0.0026 sig) |
| count confound (rating-diff vs count) | 0.988 | 0.987 (persists) |

v2 HELPED the linear/headline model: best contested-AUC (0.603) and best overall AUC (logreg EFB2 0.8519) in the study.

v2 HURT the tree models (EF < E; catboost significantly): the 20 sparse NaN-gated features overfit the GBMs.

The count confound is STILL there (v2 kept sums). Side-awareness/gating fixed a different axis, not this one.

Suggested v3 (open item):

Use AVERAGE rating per alive player (per-capita), not the sum -> finally decouple skill from count.

Prune the sparse gated features that hurt GBMs; keep what permutation importance likes (rating->avg, adr, t_trading, AWP sniping).

Keep v2's good parts: side-awareness + year-aware (steamid, year) join.

# 5b. 2026 OUT-OF-TIME HOLDOUT — the big new result (+ action item for you)

Trained on all 220 demos (2024-25), evaluated ONCE on 27 fresh 2026 Inferno matches (55,271 snapshots; base rate shifts 0.445 -> 0.512).

|  | in-time (OOF) | out-of-time 2026 | delta |
| --- | --- | --- | --- |
| lgbm EB2 (no firepower) | 0.8493 | 0.8501 | +0.0008 |
| xgb EB2 | 0.8489 | 0.8497 | +0.0007 |
| xgb E | 0.8476 | 0.8476 | +0.0000 |
| logreg EFB2 (WITH firepower) | 0.8519 (best in-sample) | 0.8236 | -0.0283 |
| rf EFB2 | 0.8446 | 0.8159 | -0.0287 |

THE CORE MODEL GENERALISES: without firepower, out-of-time ~= in-time (some better). Contested-AUC even IMPROVES (0.590 -> 0.64-0.65). Economy + map control + tactical + defuse-race TRANSFER.

FIREPOWER DOES NOT TRANSFER: EFB2 collapses; ECE 0.016 -> 0.071; calibration intercept -0.36. The best in-sample model became the WORST out-of-time.

DIAGNOSIS (data-coverage gap, fixable): 0 of 27 2026 demos are in demo_year_map.csv (-> 2024 stats used), and ~30% of 2026 players have no HLTV stats (5v5 mean ct_rating_sum: 5.28 train vs 3.66 on 2026; 11.8% of 2026 5v5 snapshots < 3 vs 0.0% in training). Model reads corrupted firepower as 'weak team'.

ACTION FOR YOU (Leu):

Add the 27 2026 demos to configs/demo_year_map.csv with year=2026.

Scrape 2026 HLTV stats for the missing 2026 players into player_stats_sided.csv.

Then we re-run the holdout as a SEPARATE, DISCLOSED evaluation (the first run stands as the honest touch-once result).

Lesson (a real paper contribution): a skill-prior pillar creates an INFERENCE-TIME DATA DEPENDENCY the other pillars don't have (they're computed from the demo itself). On out-of-time evidence the recommended production model is EB2 (no firepower).

# 6. Evaluation framework

Primary: AUC, log-loss, Brier. Complementary: ECE, BSS, contested-AUC. Extended (new): Brier decomposition (reliability/resolution/uncertainty), sharpness, bin-free calibration (slope+intercept, adaptive-ECE, KS-cal), and a comeback/tail honesty diagnostic. Uncertainty: match-level block bootstrap (B=500) CIs on every metric; multi-seed std for deep models. Interpretation: coefficients, permutation importance, SHAP. Full glossary in docs/metrics.md. Standing rule: every new model/method runs the same interp+uncertainty+calibration battery.

# 7. Infrastructure

| Local (laptop) | Betty (GPU) |
| --- | --- |
| 5 classical models, ensemble, ALL metrics, feature assembly | TCN, Transformer, GAT (deep models) |

# 8. Next steps

Firepower v2 (Leu): average-rating-per-player fix (s5) — highest near-term ROI for this pillar.

2026 out-of-time holdout (Henry): parse ~15-20 fresh 2026 Inferno demos, run frozen EFB2 once — last validity gate.

More data (together): ~2-5x matches and/or multi-map -- the real lever for spatial/deep models to surpass classical.

Paper draft: methods + results complete (docs/results_checkpoint.md + docs/metrics.md).

# 9. Repo map

| area | files |
| --- | --- |
| Features | src/features/{economy,mapcontrol,positional,bomb,firepower,assemble,build_trajectory_dataset}.py |
| Classical/eval | src/models/{train_pipeline,calibration,conditional_analysis,logistic_coefficients,permutation_importance,shap_analysis,extended_metrics,ensemble_oof}.py |
| Deep (Betty) | src/models/deep/{tcn,gat,transformer}.py + jobs/*.sh + docs/cluster_runbook.md |
| Docs | docs/{results_checkpoint,metrics,methodology,firepower_pillar,midway_summary}.md |